# Agrivoice

Project Status Report

Crop disease detection model, diagnosis web app, and surveillance dashboard

# 1. Overview

This project delivers an end-to-end crop disease detection system in three connected parts: (1) a deep-learning model that classifies plant leaf diseases from photographs, (2) a web application where users upload a leaf image and receive a diagnosis with treatment guidance, and (3) a regional surveillance dashboard that visualizes disease pressure, weather influence, early-warning alerts, and farmer-inquiry traffic across Kenya, Ethiopia, and Nigeria.

The model and both application layers are functional. The remaining work is content (treatment text, translations) and go-live data wiring, none of which blocks a demonstration of the current system.

# 2. Status at a glance

| Component | Status | Notes |
| --- | --- | --- |
| 38-class model (MobileNetV2) | DONE | 99.74% val accuracy; trained on full PlantVillage |
| Model export (ONNX + int8) | DONE | 2.4 MB int8 + labels.json; validated 10/10 on spot-check |
| Diagnosis web app | DONE | Correct 38-class predictions; severity + confidence display |
| Critical 'healthy' bug fix | DONE | No longer mislabels diseased plants as healthy |
| Surveillance dashboard | DONE | Live simulation, 4 panels, green theme, landing page |
| Routing (dashboard + diagnose) | DONE | React Router; dashboard at '/', diagnose at '/diagnose' |
| Regional heatmap | PARTIAL | Schematic map works; real geo map pending data cleanup |
| Non-maize treatments (33) | TODO | Placeholders; need authoritative agronomy source |
| Dashboard Swahili | TODO | English-only for now, by design |
| Live data integration | TODO | Replace simulation with real API + /infer feed at go-live |

# 3. What has been done

## 3.1 Machine learning model

- Scope expanded to 38 classes: the model was retrained from an earlier 4-class maize classifier to cover the full PlantVillage dataset of 38 disease and healthy classes across 14 crops.

- Architecture: an ImageNet-pretrained MobileNetV2 backbone with a replaced 38-class head, trained with class weighting, mixup/cutmix augmentation, label smoothing, and a cosine learning-rate schedule.

- Performance: the best model reached 99.74% validation accuracy. A confusion matrix confirmed that the few misclassifications are within-crop and between visually similar diseases (e.g. tomato early vs. late blight) — an agronomically sensible error profile rather than a systemic weakness.

- Export and validation: exported to ONNX (8.7 MB float) and an int8-quantized version (2.4 MB) suitable for the web app, with a labels.json mapping output indices to disease names. A spot-check of held-out images returned 10/10 correct predictions on the quantized model.

Limitation (for the report): PlantVillage images are lab-captured (single leaf, uniform background). The 99.74% figure reflects lab conditions; accuracy on real field photographs will be lower. This is a known property of the dataset and should be stated explicitly.

## 3.2 Diagnosis web application

- Stack: a Node/Express backend loads the ONNX model and serves predictions at a /infer endpoint; a React + TypeScript frontend handles image upload, preview, and result display.

- Critical bug fixed: the frontend previously defaulted any unrecognized prediction to “Healthy,” which caused a diseased plant to be reported as healthy — the most harmful possible failure for a diagnosis tool. This was removed; unrecognized results now surface explicitly and never default to healthy.

- 38-class support: all 38 classes now display correct names; preprocessing (ImageNet normalization, 224×224, RGB, CHW) matches the training pipeline; severity and confidence are shown, with a low-confidence hedge advising the user to retake the photo or consult an expert.

## 3.3 Surveillance dashboard

- Simulation engine: a seeded simulation engine produces correlated, live-updating time-series — humid regions trend toward higher fungal pressure, outbreaks cluster within a country, and farmer-inquiry volume rises after alerts fire. Designed so real API data of the same shape can replace it at go-live.

- Four panels: a regional disease-spread heatmap (using real ADM1 region names for the three countries), a weather-to-pressure trend chart with numeric readouts, an auto-firing early-warning alert feed with severity tiers, and a farmer-inquiry traffic panel with trending diseases.

- Integration: the dashboard is styled to match the existing Agrivoice green theme and is set as the landing page; the diagnosis tool sits on a second route. Navigation is via the header.

# 4. What remains to be done

## 4.1 Content (not blocking, but needed for real use)

- Treatment text for the 33 non-maize disease classes. These are currently clearly-marked placeholders. They must be filled from an authoritative agronomy source (e.g. an extension-service reference or a body such as CABI/FAO). Treatment advice must not be invented, as incorrect guidance on a real crop can cause harm. The four maize classes already have complete treatment content.

- Swahili translations for the non-maize disease names, descriptions, and treatments. The maize content and all core UI are already bilingual (English/Swahili). The dashboard is English-only by design for now.

- geoBoundaries attribution. The map uses geoBoundaries data (CC-BY 4.0), which requires an attribution line such as “Administrative boundaries: geoBoundaries (Runfola et al., 2020)” in the footer or report.

## 4.2 Technical (for go-live)

- Real geographic map. The dashboard currently uses a reliable schematic map (country zones with colored region markers). A true geographic choropleth was attempted but the source GeoJSON contained a malformed feature that broke the map projection; this can be swapped back in once the data file is cleaned.

- Live data feed. At launch, replace the simulation engine's output with real surveillance data of the same structure.

- Connect real diagnoses to the dashboard. Every farmer diagnosis from the /infer endpoint should feed the dashboard's farmer-inquiry-traffic panel, turning the simulated traffic into real usage signals.

- Deployment configuration. For the planned subdomain, the host must serve index.html for all routes (SPA fallback) so that refreshing on /diagnose does not return a 404.

Generated as a working status summary. The model checkpoint, ONNX exports, and application source files are the project's primary deliverables.